Maui 23.01: Removal and Disposal of Grounded Vessel, “KUUIPO” from the Lahaina Shoreline, Maui

SPECIFICATIONS

This job is to remove and completely dispose of a grounded 56’ fiberglass motor yacht, “KUUIPO”, with Hawaii Registration No. HA 6702 E from the shoreline near the Lahaina Small Boat Harbor and channel in Lahaina, Maui.

The grounded vessel is currently on the shoreline near the Lahaina Small Boat Harbor and channel (see attached photo of the vessel)

SCOPE OF WORK AND REQUIREMENTS

- The vessel shall be removed by land only.

- The company shall obtain all necessary right of entry permits to gain access to the vessel.

- All heavy machinery is required to stay at least 10’ away from the rock retaining wall at all times.  The weight of any heavy machinery shall be distributed equally and shall be required to provide a written plan for the weight distribution.

- The winning bidder is prohibited from bringing any equipment and/or parts of the vessel near the Hauola Stone (birthing stone) which is a culturally significant location.

- The winning bidder shall provide the State with a written plan on how it will remove the vessel safely, which shall be approved by the Department PRIOR to the start date of the removal.

- Each bidder shall conduct their due diligence prior to bidding on the vessel’s removal.

- The company shall be in compliance with all Federal, State and County rules and laws.

- The company shall take the necessary precautions to mitigate any release of oil, fuel and other contaminates when removing the grounded vessel, if applicable.

- The company shall take the necessary precautions to prevent damages to any of the surrounding areas.

- The company shall follow all Department of Health, Clean Water Act, regulations.

- This solicitation does not require a contractor’s license.

- All bidders must be HCE (Hawaii Compliance Express) Compliant at the time of award.

- All bidders are required to provide proof of insurance at the time of bid.  Any bid received without the proof of insurance will not be valid.

The winning bidder shall provide a copy of the following insurance documentation along with their bid.

- Minimum Insurance Requirements:

- General Liability Coverage:

$3,000,000 per occurrence/aggregate.

2.	Commercial Automobile Coverage covering all owned, non-owned and hired automobiles:

$2,000,000 combined single limit

OR

$1,000,000 bodily injury per person,

$1,000,000 bodily injury per accident and

$1,000,000 property damage per accident

Once the salvage plan has been approved, the winning bidder has 7 days to complete the job.

CONTRACT ADMINISTRATOR

The Contract Administrator is responsible for administering and overseeing the Contract, including monitoring and assessing contractor performance.  The Contract Administrator for the Contract is:

Paul Sensano

Maui District Manager

101 Maalaea Boat Harbor Road

Wailuku, Hawaii 96793

ISSUING OFFICER

The individuals listed below are the point of contact from the date of release of this IFB until the selection of the Offeror to which a Contract will be awarded:

Primary Contact

Paul Sensano

Maui District Manager

101 Maalae Boat Harbor Road

Wailuku, Hawaii 96793

Telephone:  (808) 	243-5899

Alternate Contact*

Edward Underwood

DOBOR Administrator

4 Sand Island Access Road

Honolulu, Hawaii 96819

Telephone:  (808) 	587-1967

*If the Primary Contact is unavailable or absent, contact the Alternate