Attachment D

Outline of Budget Management System Dates for Operational Usage

NOTE:  Sufficient lead time needs to be built into the implementation/usage schedule to allow for training of B&F and departmental staff in use of the noted system features at the specified dates.

Rollout 1

- May ’26: Use of BMS program structure/narrative/measures update process for FB27-29 biennium budget preparation.

- May ’26:

  - Provides for ability of B&F to load budget (BJ) details of FY27 Executive Supplemental Budget request into BMS.

  - Provides for ability of departments to update Executive Supplemental budget request (BJ) details by program ID/org code to reflect FY27 budget act amendments made by the Legislature for budget execution.

- May ’26: Initiation of BMS allotment process for operating and CIP

Appropriations that are active in FY27.

  - Provides for ability of B&F to input FY27 budget and appropriation data for DAGS Accounting use in preparing FAMIS appropriation warrants.

  - Provides for ability to import FAMIS appropriation warrant data for FY27 from DAGS Accounting for operating and CIP budget allotment process.

  - Provides for ability to import FAMIS appropriation data from DAGS Accounting for operating and CIP appropriations that are active during FY27 (i.e., non-FY27 appropriations that have not lapsed).

- Jun ’26: Commence departmental use of BMS workflow allotment process for FY27 operating and CIP allotments.

  - Operating allotments:

    - Provides for ability of B&F to issue and amend departmental level operating allocations (appropriations less restrictions, plus CB, and other adjustments) for FY27 operating budget.

    - Provides for ability of departments to allocate their departmental allocations (operating appropriations, less restrictions, plus CB and other adjustments) to specific program IDs.

    - Provides for ability of departments to prepare specific program ID operating expenditure plans (using BJ details) for FY27 operating budget or active non-FY27 operating appropriations; and for B&F to approve operating expenditure plans.

    - Provides for ability of departments to prepare specific program ID allotment requests for FY27 operating budget; and for B&F to approve operating allotments.

    - Provides for ability to create “dummy” allotments, as may necessary, to allow financial transactions to be processed at start of fiscal year if there are delays in being able to run normal, full-fledged allotments.

  - CIP allotments:

    - Provides for ability of departments to prepare capital expenditure plans for CIP appropriations that are active during FY27; and for B&F to acknowledge capital expenditure plans.

    - Provides for ability of departments to prepare CIP allotment requests (including PAB certification) for CIP appropriations that are active during FY27; and for B&F to review and Governor to approve CIP allotment requests.

  - Operating and CIP transfers:

    - Provides for ability of departments to prepare operating appropriation transfer requests (Form A-21 equivalent) and CIP appropriation transfer requests (Form A-15 equivalent), including delegations to other departments, during FY27.

    - Provides for ability of B&F to review and Governor to approve operating and CIP transfers approve operating and CIP allotment transfer requests submitted by departments.

  - Provides for ability of B&F and departments to amend operating and CIP allotment and transfer requests, as may be necessary.

  - FAMIS interface:

    - Provides for ability to transmit operating and CIP allotment and transfer accounting transactional data for DAGS Accounting use in processing allotment and transfer transactions in FAMIS.

    - Provides for ability for DAGS Accounting to import operating and CIP allotment and transfer accounting transactional data into FAMIS on a batch basis.

    - Provides for ability to import DATAMART accounting data into BMS on a daily batch basis.

- Jul ’26: Initial BMS operating budget-to-actual comparison at program appropriation/MOF level for FY27.

  - Provides for ability to compare/monitor amounts appropriated and allotted at program appropriation/MOF level/cost element (“10” and “20” equivalent) on an updated cycle of:

    - Appropriation amount;

    - Allotment amount;

    - Expenditure amount;

    - Encumbrance amount;

    - Encumbrance balance amount

    - Restriction amount; and

    - Balance amount.

  - Provides for ability to import DATAMART feeds on periodic cycle (possibly daily batch updates).

- Jul ’26: Use of BMS non-tax revenues estimation process (eRev equivalent) for FY26 actuals, FB27-29 and planning period on a quarterly basis.

- Jul ’26:  Use of all bond proceed use tracking and monitoring (taxable/tax exempt) related functionality, including, but not limited to, at the program appropriation/project ID/MOF and production of reports in various formats.

- Aug ’26: Use of BMS budget preparation workflow process (Form A and Form B equivalents for operating budget and Tables P/Q/R and Form S for CIP budget) by B&F and departments at standard level (department rollup, program ID rollup and org code) for FB27-29 biennium budget.

  - Provides for ability of B&F to issue departmental level operating budget ceilings (prior year appropriation less non-recurring appropriation amounts, plus CB, and other adjustments) for FB27-29 operating budget (each FY amount may be different).

  - Provides for ability of departments to allocate their departmental level operating budget ceilings for FB27-29 to specific program ID/org codes (Form C equivalent).

  - Provides for ability of departments to prepare their FB27-29 operating and CIP budget requests at the org code level and to internally submit these requests for internal departmental review and prioritization;

  - Provides for ability of departments to submit their internally approved FB27-29 operating and CIP budget request to B&F; and for B&F to review and make initial recommendations to Governor.

  - Provides for ability of B&F to present its initial recommendations to Governor for Governor’s approval to send out initial B&F recommendations to departments for rebuttal purposes.

  - Provides for ability of departments to rebut B&F’s initial recommendations to Governor; and for B&F update its initial recommendations based on Governor’s final decisions.

  - Provides for ability of departments and B&F to prepare and review FB27-29 budget message adjustments for FB27-29 biennium budget, as may be necessary.

- Sep ’26: BMS variance report equivalent for FY26 and FY27.

  - Requires system to produce reports and/or other documents that will be used to produce FY26 and FY27 variance report document.

  - Requires Datamart feed for a defined period.

  - Provides for ability of departments and B&F to input narrative and performance measure data for variance report.

- Nov ’26:  Preparation of FB27-29 Executive Biennium Budget documents.

  - The current process requires system to produce reports and/or other documents that will be used for:

    - FB27-29 biennium budget request document (PFP biennium format);

    - FB27-29 biennium budget-in-brief document;

    - FB27-29 biennium budget bill;

    - FB27-29 biennium budget justification details (BJ tables);

    - FB27-29 biennium budget data for Legislature; and

  - Provides for ability of departments and B&F to input and aggregate data for Sec. 37-47, HRS, non-tax revenue reporting and other financial reporting (COR, GF financial plan, etc.).

- May ’27:

  - Provides for ability of departments to update FB27-29 Executive Biennium Budget request (BJ) details by program ID/org code to reflect FB27-29 budget act amendments made by the Legislature for budget execution.

- May ’27: Initiation of BMS allotment process for operating and CIP

Appropriations that are active in FY28.

  - Provides for ability of B&F to input FY28 budget and appropriation data for DAGS Accounting use in preparing FAMIS appropriation warrants.

  - Provides for ability to import FAMIS appropriation warrant data for FY28 from DAGS Accounting for operating and CIP budget allotment process.

  - Provides for ability to import FAMIS appropriation data from DAGS Accounting for operating and CIP appropriations that are active during FY28 (i.e., non-FY28 appropriations that have not lapsed).

- Jun ’27: Commence departmental use of BMS workflow allotment process for FY28 operating and CIP allotments.

  - Operating allotments:

    - Provides for ability of B&F to issue and amend departmental level operating allocations (appropriations less restrictions, plus CB, and other adjustments) for FY28 operating budget.

    - Provides for ability of departments to allocate their departmental allocations (operating appropriations, less restrictions, plus CB and other adjustments) to specific program IDs.

    - Provides for ability of departments to prepare specific program ID operating expenditure plans (using BJ details) for FY28 operating budget or active non-FY28 operating appropriations; and for B&F to approve operating expenditure plans.

    - Provides for ability of departments to prepare specific program ID allotment requests for FY28 operating budget; and for B&F to approve operating allotments.

    - Provides for ability to create “dummy” allotments, as may necessary, to allow financial transactions to be processed at start of fiscal year if there are delays in being able to run normal, full-fledged allotments.

  - CIP allotments:

    - Provides for ability of departments to prepare capital expenditure plans for CIP appropriations that are active during FY28; and for B&F to acknowledge capital expenditure plans.

    - Provides for ability of departments to prepare CIP allotment requests (including PAB certification) for CIP appropriations that are active during FY28; and for B&F to review and Governor to approve CIP allotment requests.

  - Operating and CIP transfers:

    - Provides for ability of departments to prepare operating appropriation transfer requests (Form A-21 equivalent) and CIP appropriation transfer requests (Form A-15 equivalent), including delegations to other departments, during FY28.

    - Provides for ability of B&F to review and Governor to approve operating and CIP transfers approve operating and CIP allotment transfer requests submitted by departments.

  - Provides for ability of B&F and departments to amend operating and CIP allotment and transfer requests, as may be necessary.

  - FAMIS interface:

    - Provides for ability to transmit operating and CIP allotment and transfer accounting transactional data for DAGS Accounting use in processing allotment and transfer transactions in FAMIS.

    - Provides for ability for DAGS Accounting to import operating and CIP allotment and transfer accounting transactional data into FAMIS on a batch basis.

    - Provids for ability to import DATAMART accounting data into BMS on a daily batch basis.

- Jul ’27: Initial BMS operating budget-to-actual comparison at program appropriation/MOF level for FY28.

  - Provides for ability to compare/monitor amounts appropriated and allotted at program appropriation/MOF level/cost element (“10” and “20” equivalent) on an updated cycle of:

    - Appropriation amount;

    - Allotment amount;

    - Expenditure amount;

    - Encumbrance amount;

    - Encumbrance balance amount

    - Restriction amount; and

    - Balance amount.

  - Provides for ability to import DATAMART feeds on periodic cycle (possibly daily batch updates).

- Jul ’27: Use of BMS non-tax revenues estimation process (eRev equivalent) for FY27 actuals, FB27-29 and planning period on a quarterly basis.

- Aug ’27: Use of BMS budget preparation workflow process (Form A and Form B equivalents for operating budget and Tables P/Q/R and Form S for CIP budget) by B&F and departments at standard level (department rollup, program ID rollup and org code) for FY29 supplemental budget.

  - Provides for ability of B&F to issue departmental level operating budget ceilings (prior year appropriation less non-recurring appropriation amounts, plus CB, and other adjustments) for FY29 supplemental operating budget.

  - Provides for ability of departments to allocate their departmental level operating budget ceilings for FY29 to specific program ID/org codes (Form C equivalent).

  - Provides for ability of departments to prepare their FY29 supplemental operating and CIP budget requests at the org code level and to internally submit these requests for internal departmental review and prioritization;

  - Provides for ability of departments to submit their internally approved FY29 supplemental operating and CIP budget request to B&F; and for B&F to review and make initial recommendations to Governor.

  - Provides for ability of B&F to present its initial recommendations to Governor for Governor’s approval to send out initial B&F recommendations to departments for rebuttal purposes.

  - Provides for ability of departments to rebut B&F’s initial recommendations to Governor; and for B&F update its initial recommendations based on Governor’s final decisions.

  - Provides for ability of departments and B&F to prepare and review FY29 supplemental budget message adjustments, as may be necessary.

- Sep ’27: BMS variance report equivalent for FY27 and FY28.

  - Requires system to produce reports and/or other documents that will be used to produce FY27 and FY28 variance report document.

  - Requires Datamart feed for a defined period.

  - Provides for ability of departments and B&F to input narrative and performance measure data for variance report.

- Nov ’27:  Preparation of FY29 Executive Supplemental Budget documents.

  - The current process requires system to produce reports and/or other documents that will be used for:

    - FY29 supplemental budget request document (PFP biennium format);

    - FY29 supplemental budget-in-brief document;

    - FY29 supplemental budget bill;

    - FY29 supplemental budget justification details (BJ tables);

    - FY29 supplemental budget data for Legislature; and

  - Provides for ability of departments and B&F to input and aggregate data for Sec. 37-47, HRS, non-tax revenue reporting and other financial reporting (COR, GF financial plan, etc.).

# Rollout 2

- TBD: Further implementation (below org code level) of BMS budget preparation process by departments to meet departmental specific aggregation/workflow requirements.

- TBD: Further implementation (below org code level) of BMS budget allotment process by departments to meet departmental specific aggregation/workflow requirements.

- TBD: Further implementation and/or training of forecasting, alternative scenarios and other “advanced” features by B&F and/or departments.

# Rollout 3 (Contingent upon the State’s implementation of a new Enterprise Financial System [EFS])

- TBD: Upon implementation of new statewide EFS, provide full-featured budget-to- actual comparisons at a detailed level.

# Rollout 4 (Contingent upon the State’s implementation of a new human resources system [HIP/HRMS replacement])

- TBD: Upon implementation of a new human resources system, provide data interface of personnel data between BMS and new system.

# Rollout 5 (Optional)

- TBD: Possible implementation of BMS budget preparation process (revised pursuant to their requirements/processes) by Legislature.