KENNETH S. FINK, MD, MGA, MPH

DIRECTOR OF HEALTH

KA LUNA HOʻOKELE

#### JOSH GREEN, M.D.

GOVERNOR OF HAWAIʻI

KE KIAʻĀINA O KA MOKUʻĀINA ʻO HAWAIʻI

STATE OF HAWAIʻI

## DEPARTMENT OF HEALTH

## KA ʻOIHANA OLAKINO

ADULT MENTAL HEALTH DIVISION

HAWAII STATE HOSPITAL

45-710 KEA'AHALA ROAD

KANEOHE, HI 96744

September 24, 2025

COMPETITIVE SEALED BIDDING INVITATION FOR BID (“IFB”)

FAN BLOWER ASSEMBLY

Offer Due Date and Time:

October 10, 2025, 2:00 PM HST

The Hawaii State Hospital (“State”) is seeking a contract to for the repair of the Air Handling Units (AHU) in Buildings A, F, H, and, I on the grounds of Hawaii State Hospital (HSH) as set forth in Section 1, Scope of Services, of this Competitive Sealed Bidding IFB. For the purposes of this IFB, “employee” means any individual performing the contract work through a Contract resulting from this IFB by the awarded bidder.

Questions regarding this FRI shall be submitted via HIePRO by October 3, 2025, 2:00 PM. Answers to questions shall be published on October 7, 2025, by, 2:00 PM. Only questions submitted via HIePRO shall be answered, no other questions shall be accepted.

By submitting a bid under this IFB, the vendor understands and agrees to the State’s General Conditions, Form AG-008 General Conditions, as attached to this solicitation, and all other administrative requirements included in this solicitation.

- Scope of Service(s):

- Repair Work:

It is the intent of the Hawaii State Hospital, State of Hawaii to purchase conveyorized, digital TV X-ray Security Screening machines to be used in the Hale Ho’ola building on the island of Oahu, for scanning briefcases, purses, backpacks, and other parcels to detect weapons and dangerous instruments and to help prevent persons from bringing these objects into the security patient facility.

- Remove and dispose of equipment from York XTI AHU for building(s) A, F, H, and I.

- Deliver and install one (1) new fan blower assembly with new shaft, bearings, housing, and motor. Any other parts necessary to return the air handler to normal service in each building.

- Change existing variable frequence drive (VFD) and bypass (3-contactor with fused disconnect) on these fan blowers.

- Installation work must be scheduled with Plant Ops.

- Adjust fan belts & align sheaves & any other work required for the new fan wheel assembly & motor to run properly.

- Start up & test to insure proper functioning.

- At completion of the work, Contractor will provide a written warranty that the completed project is free from any workmanship or material defects for a period of 1 year starting from the date of the works formal acceptance. The warranty shall state that, in case of any workmanship defects that will occur within the 1 year, the Contractor shall implement the necessary corrective work without charging the government for the costs of materials, labor & equipment use.

- Equipment:

- Bldg. A: (Upper) Carrier 39E29S Airfoil Fan

- Bldg. A: (Lower) Carrier 39E19L Airfoil Fan

- Bldg. F: XTI-054X078-BAJA046A

- Bldg. H: XTI-045XO75-BAHA046A

- Bldg. I:   XTI-054X078-FAHA046A

- Delivery and Site Preparation.

Delivery of equipment will be completed within thirty (30) calendar days after receipt of order.

- Contractor to provide the State with any special requirements/instruction within seven (7) days after receipt of order.

- Upon delivery of equipment, the Contractor shall at its own expense be responsible for installation of the equipment.

- Warranty

Quality of Product, Equipment offered for purchase shall be new, in normal working condition and in accordance with the manufacturer’s specifications.

- At completion of the work, Contractor will provide a written warranty that the completed project is free from any workmanship or material defects for a period of one (1) year starting from the date of the works formal acceptance.

- The warranty shall state that, in case of any workmanship defects that will occur within the period of one (1) year period the Contractor shall implement the necessary corrective work without charging the State for the costs of materials, labor, and equipment use.

II:  QUALIFICATIONS/CERTIFICATIONS

  - Contractor/Subcontractors. Offerors may subcontract portions of this project. Offeror shall be the Primary Contractor and be liable to all work performed under this project.

    - Prevailing wages will apply

    - Provide qualified candidates to perform the services under this IFB.

    - Maintain an accurate record and shall report to HSH Facility Plant Manager.

    - Certificate of insurance.

All documentation shall be due by the Offer Due Date.  Failure to provide this information shall be grounds for bid rejection.

  - Contractor’s Responsibilities. The Contractor shall:

  - Recruit, screen, interview, and assign its employees to perform the type of work described in the Position Descriptions in Section I.D., Position Descriptions, of this IFB below.

  - Prescreening requirements.

    - Reference check of two (2) professional references; and

    - Criminal background check showing no conviction of any state or federal law in the past ten (10) years.

  - Candidate identification process. The Contractor shall provide the State with a list of qualified individuals and resumes who have met the prescreening requirements within five (5) business days. If no such qualified individuals are available, the Contractor shall notify the State within five (5) business days and provide the State with any such individuals when the individual becomes available for work.

  - Provide services at the Hawaii State Hospital, located at 45-710 Kea’ahala Road, Kaneohe, Hawaii 96744, during standard office hours, 7:30 a.m. – 4:00 p.m., Monday through Friday.

  - Be the general or primary employer of its employees. All matters relating to the employment of its employees shall be processed through the Contractor. The Contractor reserves the sole right to establish the wages and fringe benefits, if any, of its employees, and assumes responsibility for the payment of such compensation.

      - Compensation and Payment Schedule.

Contractor to send one complete invoice at completion of installation and testing to ensure the purchased product is functioning to factory specifications, to the State for the services provided in accordance with Section I, Scope of Services.

Section 103-10, Hawaii Revised Statues, provides that the Hawaii State Hospital shall have thirty (30) days after receipt of invoices/satisfactory completion of contract to make payment. For this reason, the State will reject any bid submitted with a condition requiring payment within a shorter period. Further, the State will reject any bid submitted with a condition requiring interest payments.

      - Period of Performance.

The Contractor shall provide the services required under the contract from November 3, 2025, to June 30, 2026, unless the contract is sooner terminated.

When in the interest of the State, HSH may terminate the contract at any time and for convenience by providing four (4) weeks prior written notice to the Contractor.

      - Bidder Requirements.

        - Interested bidders must be a registered company to do business in the State of Hawaii. No individual or sole proprietor may submit a bid.

        - Interested bidders must attend Pre-Conference Site visit on September 29, 2025, at 9:00am. Only contractors who sign in on the Pre-Conference sign in sheet will be eligible for an award.

        - Vendor Compliance. Bidders must provide proof of compliance obtained through Hawaii Compliance Express (HCE). The vendor’s name on the Certificate of Vendor Compliance (CVC) must exactly match the vendor’s name under which the quote for this solicitation is submitted. A copy of the CVC must be submitted with bid for verification. The vendor is responsible for maintaining compliance. Non-compliance may result in a vendor not receiving an award, delay of payment, or cancellation of award.

d)	Insurance Required. The Contractor, before contract execution, shall obtain, maintain, and keep in force throughout the period of the contract the following insurance:

- General liability insurance issued by an insurance company in the amount of at least one million and no/100 dollars ($1,000,000) for bodily injury and property damage liability arising out of each occurrence and two million and no/100 dollars ($2,000,000) aggregate.

- Automobile Liability insurance in the amount of at least one million and no/100 dollars ($1,000,000) per accident.

The insurance shall be obtained from a company authorized by law to issue such insurance in the State of Hawaii (or meet Section 431: 8-301, Hawaii Revised Statutes, if utilizing an insurance company not licensed by the State of Hawaii).

The insurance coverage shall be primary and shall cover the insured for all work to be performed under the contract, including changes, and all work performed incidental thereto or directly or indirectly connected therewith. The vendor shall maintain in effect this liability insurance until the State has certified that the vendor’s work under the contract has been completed satisfactorily.

The vendor shall obtain a certificate of insurance verifying the existence of the necessary insurance coverage in the amounts stated above. The certificate of insurance shall be attached and be made part of the contract.

Each insurance policy required by the contract shall contain the following clause:

- The State of Hawaii and its officers and employees are additional insured with respect to operations performed for the State of Hawaii.

- It is agreed that any insurance maintained by the State of Hawaii will apply in excess of, and not contribute with, insurance provided by this policy.

The certificate of insurance shall indicate these provisions are included in the policy.

The vendor shall immediately provide written notice to the State should any of the insurance policies evidenced on its certificate of insurance forms be cancelled, limited in scope, or not renewed upon expiration.

If the scheduled expiration date of the insurance policy is earlier than the expiration date of the time of performance under the contract, the vendor, upon renewal of the policy, shall promptly cause to be provided to the State an updated certificate of insurance.

      - Bid Submission and Award.

All bids shall be by hourly rate by position inclusive of wages, fringe benefits, all applicable taxes, and any other incidental costs. No other costs shall be honored. Bidders shall submit offers for all positions listed. No partial bid shall be accepted.

All bids shall be made via HIePRO. The following documents must be completed and submitted for the bid to be considered complete and accepted by the State.

- Form W-9

- Wage Certificate

- Offer’s Qualification Form

- Offer Form OF-1

- Proof of insurance

Selection and award shall be contingent on the lowest, most responsible and responsive offer. All bid documents, licenses, and certifications must be submitted via HIePRO by the Offer October 10, 2025, at 2:00pm, no late submissions of any kind will be accepted after the closing of the electronic bidding.

The State reserves the right to cancel this procurement or award at any time and for its convenience.

- Written Inquiries

All inquiries shall be made using the HIePRO Question and Answer Section. Only those inquires received by the deadline shall be responded to. The State’s responses shall not be construed to make any changes to the IFB unless otherwise revised by an addendum. Responses to inquiries shall be made by way of HIePRO, Question and Answer section.