STATE OF HAWAII

DEPARTMENT OF HEATLH

ADULT MENTAL HEALTH DIVISION

HAWAII STATE HOSPITAL

45-710 KEA'AHALA ROAD

KANEOHE, HI 96744

HIePRO SOLICITATION

REQUEST FOR QUOTES

FOR

Flooring Replacement of Unit I

Release: December 4, 2025

Offer Due:  December 18, 2025, 2:00 PM (HST)

Hawaii State Hospital (HSH) is seeking a contractor for the Flooring Replacement of Unit I, on the grounds of Hawaii State Hospital set forth in Section 1, Scope of Services, of this solicitation Request for Quote (hereinafter “RFQ”).

- Scope of Service:

To replace existing Vinyl Composition Tile (VCT) and cove base throughout 24 patient rooms in Unit I. Work to be done by phases, to shut down two patient rooms at time to accommodate patient care and needed repairs. Contractor to be responsible for any extra work required to bring sub-floor to acceptable conditions beyond minor prep/patchwork.

Contractor to ensure toxicity is minimal for patient to move back into the room when work is complete in each patient room.

|  | General Description |
| --- | --- |
| Prebid Conference | All Contractors must attend a mandatory meeting at the Hawaii State Hospital on December 9, 2025, at 9:00am. To do a walk-through to evaluate scope of work. Confirm attendance via the electronic bidding system. |
| Completion of Work | After service Contractor will provide a written report of services completed. |
| Professional Reference | Provide 3 References for Hawaii State Hospital to contact. - Reference #1 - Reference #2 - Reference #3 |

General Compliance     General guideline to follow while on HSH Property

      - All work shall be done between 7:30am to 3:00pm, Monday through Friday, except State Holidays.

      - Shirts are required to be worn at all times on the work site, smoking is not allowed anywhere on the property, no radios or headsets are allowed.

      - Contractor to ensure no materials, equipment, or tools are left where patients have access while repair work is being done.

      - Adverse conditions which may require major field changes not stated in the scope of work for this project must be reported to the Hawaii State Hospital Facility Plant Manager prior to commencement or continuation of work.

      - Contractor shall re-execute any work that fails to conform to the requirements of this agreement and shall immediately remedy any defects due to faulty workmanship by the Contractor. Should the Contractor fail to comply, the State reserves the right to engage the services of another company to perform the services and to deduct such costs from monies due to the Contractor.

- Qualification and Requirement:

- Provide qualified candidates to perform the services under this RFQ.

- Maintain an accurate record and shall report to HSH Facility Plant Manager.

- Certificate of insurance.

- Vendor Compliance

- Proof of compliance obtained through Hawaii Compliance Express (HCE). The vendor’s name on the Certificate of Vendor Compliance (CVC) must exactly match the vendor’s name under which the quote for this solicitation is submitted. A copy of CVC must be submitted with quote for verification. The vendor is responsible for maintaining compliance. Non-compliance may result in a vendor not receiving an award, delay of payment, or cancellation of award.

- The interested offeror must be a registered company to do business in the State of Hawaii.

- Compensation and Payment Schedule

The Contractor shall be compensated in accordance with priced offered and submitted by the Contractor in response to the RFQ.

The Contractor shall submit one complete invoice to  Hawaii State Hospital for the goods and services provided in accordance with Section 1, “Scope of Services.”

- Performance Period:

The Contractor shall provide the services required under the contract from December 22, 2025 through June 30, 2026, unless the contract is sooner terminated.

When in the interest of the State, HSH may terminate the contract at any time and for convenience by providing four (4) weeks prior written notice to the Contractor.

- Submission and Award

The compensation rates in the bid that are offered by the Contractor shall be inclusive of product price and installation fees including wages, fringe benefits, all applicable taxes, all applicable taxes, and if any, all incidental costs.

All submittals shall be made via HIePRO. The following documents must also be completed and submitted by the vendor.

- Form W-9

- Certificate of insurance.

- Offer Form OF-1

- Qualification Form

- General Contractor License

Selection and award shall be contingent on the lowest and most responsible and responsive offer.  All questions and answers will only be accepted via the HIePRO system by deadline date.