Invitation for Bid

Installing Ungulate-Proof Fence on Oʻahu – Moanalua

# DOFAW–OAHU–FENCE–25

TABLE OF CONTENTS

- Overview

- Scope of work

- Specifications

- Terms and Conditions

OVERVIEW

The Division of Forestry and Wildlife (DOFAW) is seeking bids for the per-foot cost of a remote ungulate panel fence in the Moanalua area on the Island of O’ahu. The successful bidder(s) will enter into a contract with the State of Hawaiʻi, from which the fence project will be executed, utilizing a State of Hawaiʻi Purchase Order (PO).

The State will provide the necessary fence materials. The bidder is responsible for labor to clear vegetation, deliver fence materials to the work area and construct the fence.

The bidder will also provide a performance bond and a payment bond for the project, ensuring the completion of all work in accordance with the specifications herein and the payment of any material or labor debts.

A voluntary pre-bid conference is scheduled for Wednesday, February 4, 2026, 9:00 to 10:00 a.m. via Zoom for any interested bidders. Bidders must register for the Prebid conference via the HIEPRO website by 1:00 PM on Monday, February 2, 2026. Registered bidders will be sent a Zoom invitation via email. Bidders are strongly advised to inspect the general fencing area prior to submitting a proposal. Forest habitat can be examined by doing a “fly-over” of the installation site at the bidder’s expense. Maps of the fence route are available for review upon request from the Contract Administrator. Topographic and logistical conditions pose challenges not typically encountered in fence installation projects. Failure to visit the work area/installation site will in no way relieve the successful bidder from completion of the work in accordance with the specifications, terms, and conditions herein to the satisfaction of the Contracting Officer’s Representative.

SCOPE OF WORK

Summary of Work

The upper reaches of the Koʻolau mountains are a high priority for management due to the intactness of the native ecosystems and watershed value. The topography ranges from undulating ridges to rugged, steep terrain with perennial streams. It hosts an assemblage of critically endangered plants and animals and is strategically important for maintaining a healthy watershed for the central Oʻahu aquifer. DOFAW proposes installing ungulate fencing to protect native montane forests from the negative impacts of feral pigs. Fencing will consist of panel fencing attached to steel t-posts with aprons installed as needed. This fence type will be installed over the entire length of the proposed fence route. The State reserves the right to purchase fewer or additional linear feet of fence or modify the fence alignment as needed. Adding additional linear feet under this contract will be with both the State and the Contractor’s agreement. The fence contractor will not be required to design or install stream crossings, pedestrian gates, or vehicular gates.

## Description of the Terrain and Vegetation

The proposed routes to be fenced are in the Koʻolau Mountain Ranges. Within the established fence routes, elevation is approximately 1,500-2,500 feet. Rainfall is typically between 236 and 275 inches per year. Expected daily high temperatures range from 65 to 95 degrees. The terrain is undulating with open ridges and some boggy areas. Vegetation consists of scattered shrubby Ohia and other native trees, such as kōpiko, with dense uluhe understory. Endangered Hawaiian plants, damselflies, tree snails, ʻelepaio, and Hawaiian Hoary bats (ʻōpeʻapeʻa) may occur along the fence alignment and will need to be avoided. The ʻelepaio nesting season runs from January through July. Fenceline construction within occupied habitat (mainly lower valley areas) will be avoided during this time unless a forest bird biologist is present.

## Access to the Installation Site

Access to the fencing sites is primarily by helicopter. In most cases, DOFAW staff have established helicopter landing zones (LZs) along the fence alignment, which will be marked. Access to the LZ may require the vendor to cross the State of Hawaiʻi or various other landowners' property. Prior authorization may be required. Keys for gates must be signed out from the DOFAW and will require a refundable key deposit of $75 per key. All helicopter operations will require a flight plan, which must be submitted to DOFAW via email at least 2 business days in advance of the operation. Some LZs are regularly used by various agencies. Coordination will be critical to avoiding conflict.

Additional landing zones may be requested by the awarded contractor. The request must be in writing and include a map. Requests will be considered and may be created with DOFAW staff's approval. Fences must be constructed so as not to obstruct any landing zone use.

Weather conditions at the fence site can be extreme and change rapidly. Therefore, the work activity is weather-contingent, and the Contractor must have a flexible schedule and be able to respond when weather conditions allow access.

The Contractor must be responsible for transporting its work crew, equipment and supplies to the installation sites. DOFAW will not provide any helicopter transport for the Contractor’s crew. All mobilization and demobilization due to financial delays, weather or inspection delays will be the full responsibility of the Contractor.

Communications/Reporting

The Contractor must coordinate its work schedules, timing, and other relevant communications with the DOFAW contract representative in a regular and timely manner. DOFAW recognizes that the Contractor may not work on the job continuously from start to finish. At the same time, DOFAW has management responsibilities that must be coordinated around the fence installation schedule. Thus, the Contractor must submit flight plans to the DOFAW contract representative via email at least two business days prior to all scheduled flights. DOFAW must be notified of last-minute changes in flight plans via text message or email. Work plans will be sent via email to DOFAW one week prior to all work events. DOFAW will be provided with a progress report and future work plan at the end of every work period (trip) via email. This progress report must include what work was completed during the work period (length or line cleared, amount of material staged, length of line constructed), problems encountered, the status of materials and supplies, and the dates and work planned for the next work period. This document must include a map with details of the area on the report. DOFAW reserves the right to stop Contractor operations and put contract work on hold or cancel the contract, at no cost to DOFAW, if Contractor is found to be non-compliant in the reporting outlined above.  Contractor is advised that DOFAW must not supply communications equipment. The Contractor may program their radios to use the frequency 154.98 after submitting a written request to DOFAW and having that request approved.

Equipment, Supplies, Transportation, and Labor

DOFAW will provide fence panels, t-posts, hog rings, smooth wire, hog wire skirting and deadman for the construction of the fence. These materials will be made available at the Waimano Baseyard staging area. The Contractor will be responsible for picking up materials and transporting materials to the designated staging LZ. The Contractor must be responsible for the provision of all other necessary installation equipment, supplies, tools, and all labor required to install fencing as specified herein. The Contractor must be responsible for providing their own transportation of all materials, crews, equipment, and supplies to the site. The Contractor is advised that DOFAW must not supply personal protective equipment (PPE) for use when working in or around helicopters.

The Contractor may not use the DOFAW base yard as an office or staging area; for storage of tools, supplies, equipment, or other materials; or for overnight vehicle parking. Overnight parking may be permitted to the Contractor on a weekly basis, upon approval from DOFAW.

Site Preparation

The fence corridor has been delineated and flagged (blue flagging). Fence must be constructed to one side of the cleared line so that staff can walk on the outside of the fence to the greatest extent possible. The outside is generally the makai (ocean side) of the fence. Additional site preparation for fence installation will be the contractor's responsibility.

There are no known archaeological sites within the fencing corridor; however, if any are found, they will be flagged and must be avoided. If the Contractor finds bones or cultural artifacts at any time during site preparation or installation, work must immediately cease and notify DOFAW immediately. The State has conducted biological surveys and flagged known locations of rare species, as well as produced a map identifying rare or sensitive species. The Contractor will be responsible for avoiding any impacts on these resources. DOFAW will be available to pre-walk and sensitive areas along the line with the Contractor if it is deemed necessary. All human litter and waste must be removed from the site at all stages of fence line installation.

The following conservation measures are expected to be implemented for all rare plants and animals as a part of this project:

- Contractors will be provided species locations and will be trained in identification and how to avoid those species.

- Vegetation clearing will be done by hand with the use of hand tools or machines (i.e., weed whackers, hedge trimmers, chainsaws). Vegetation will only be cleared as much as necessary for fence construction (no more than 7 feet).

- Contractor should limit the spread of weed species into and along the fence routes and other operational areas such as LZ’s and staging areas.  One example of this is the large bromeliad patch in the upper portion of the southern Moanalua fenceline.  These species spread vegetatively and should not be discarded far from the fenceline.

- DOFAW will conduct a site visit with the fence crew to all areas with potential listed species in the vicinity of the fence.

- All parties will avoid clearing understory and overstory forest vegetation beyond areas the area directly along the fence line or trail corridor.

Sanitation

The purpose of this project is to fence valuable watersheds and important habitats with high conservation value. Non-native species and pathogens pose a significant threat to the natural areas that these fences are intended to protect. There are several instances of invasive plants and insects being transported on hiking gear. Rapid ʻŌhiʻa Death is a fungal pathogen that may be transported in sawdust and soil. A chainsaw or hand tool used on an infected tree and then used on a healthy tree will almost certainly infect the healthy tree with the fungus. The specifications below aim to reduce that risk as well as prevent invasive plants, animals, insects or other forest pathogens from being inadvertently introduced to the site by fencing activities.

The Contractor will implement the precautions below to prevent the introduction of alien plants, animals, insects, and forest pathogens. The thorough cleaning of gear when moving between mountain ranges will be essential. Boots, equipment, and materials will be cleaned and inspected by the Contractor for seeds, eggs, larvae, and other pests prior to delivery and entry. Any contractor-issued or personal crew gear, including boots, clothes, socks, hats, shirts, packs, and camping equipment that has been used on Hawaiʻi or the Kauaʻi Islands must not be used on Oʻahu. Power tools, including chainsaws, and hand tools used on the Hawaiʻi or Kauaʻi Islands must not be used on Oʻahu. Boots, gear, equipment, and fencing materials must be washed and cleaned until free of all mud and soil and inspected by the Contractor for seeds, plant parts, eggs, larvae, etc., prior to delivery and entry into the project area and upon leaving. Pockets, flaps, and other places that soil and plant parts collect must be cleaned and inspected. Before entering the project site and after project completion, the following precautions must be taken: Boots must be sprayed with 70% alcohol; Clothing must be cleaned, washed, and dried in a dryer; Hand tools must be wiped down with 70% isopropyl alcohol; chainsaws must be cleaned of sawdust and cleaned with 70% isopropyl alcohol. The chain must be removed and soaked in 70% isopropyl alcohol for ten minutes. If tools, gear, or materials leave the site, they must be washed and cleaned of all soil and inspected for seeds, plant parts, eggs, larvae, etc., and decontaminated with 70% isopropyl alcohol before re-entry. 

Project Coordinators reserve the right to inspect all gear prior to deployment to ensure cleanliness. The Contractor will remove all food, refuse, tools, gear, and installation scrap upon completion of work at each fencing site. Extra fence material may be left at the site for future repairs if desired by DOFAW.

DOFAW reserve the right to stop Contractor operations and put contract work on hold or cancel contract, at no cost to DOFAW, if any unsanitary situation is found to exist with the Contractor.

Endangered Species

Oʻahu is home to numerous endangered plant and animal species. This is one of the main purposes in building ungulate proof fences, to protect habitat for native and endangered species. Surveys for locations of rare species along the fence routes are done prior to the contract award. Each sensitive plant is marked with unique flagging (usually, rare plants are marked with pink and blue). In accordance with USFWS avoidance and minimization recommendations, no cutting of vegetation by hand or with power tools or clearing or construction of fences should occur within 2 meters/ 6 feet. No walking should occur within 3 feet. Avoid placing sling loads, camp sites, or dropping packs, and refrain from walking within 6 feet of any pink and blue flagging. Coordinate with the contract team, look for flagging, and move the fenceline if needed. If you have any questions or want to know more about the plants along the fenceline please contact susan.n.ching@hawaii.gov (send pictures if you have them). Please refer to the linked Avoidance, Minimization, and Conservation Measures for listed plants in the Pacific Islands:

https://www.fws.gov/sites/default/files/documents/Plant%20Avoidance%20and%20Minimization%20Measures_May%202023_0.pdf

In addition to rare and endangered plant species, the fence area is also a habitat for both the State Endangered ʻelepaio bird and the federally listed ʻōpeʻapeʻa. For each species, protocols are in place to reduce the likelihood of impacts.

Hawaiian Hoary Bat:

- Do not cut trees over 15’ during the pupping season (June 1-September 15) unless cleared by a qualified biologist.

Oʻahu Elepaio:

- A qualified wildlife biologist has reviewed the proposed project and identified areas of Oʻahu ʻelepaio home range overlap. See included map

- Helicopter usage and vegetation clearing will be avoided during the breeding season of January through July/August in these active areas.

- If work is required, wildlife biologists will survey trees for ʻelepaio prior to vegetation removal.

Contractor Behavior

The Contractor must operate in a professional manner while operating under this contract. The behavior deemed unprofessional, such as the use of explicit language, wearing inadequate attire (including no t-shirts or shoes), and engaging in unsafe operations (lacking PPE or adhering to improper protocol), will not be tolerated. Alcohol and drug use will not be tolerated while on-site working under this contract. Any of the above situations can result in the suspension of the contract at no cost to DOFAW.

Inspection

Bidders are strongly advised to inspect the general fencing area prior to submitting a proposal. Maps can be obtained from the DOFAW (808) 286-3868, christopher.j.miller@hawaii.gov. Topographic and logistical conditions present difficulties that are not typical for normal fence installation projects. Failure to visit the work area/installation site will in no way relieve the successful bidder from completion of the work in accordance with the specifications, terms, and conditions herein to the satisfaction of the Contracting Officer’s Representative.

Completed fence sections will be subject to inspection by DOFAW staff prior to final payment. Once the Contractor notifies DOFAW that a fence section is completed, DOFAW will have 15 business days to inspect the fence and contact the Contractor with any necessary follow-up. DOFAW is not responsible for weather or aircraft delays, which extend the inspection period. DOFAW will not be responsible for Contractor charges resulting from delays in inspections due to weather.

Camps and Cabin

Camps along the fence line will be permitted, subject to approval in advance by the Oʻahu District DOFAW office in accordance with standard guidelines for camping in State Forest Reserves. DOFAW staff will coordinate with the Contractor on appropriate camping locations. The Contractor will be responsible for removing human waste and rubbish from the work/campsites. DOFAW reserves the right to stop Contractor operations and put contract work on hold or cancel the contract, at no cost to DOFAW, if Contractor is found to be misusing any camp areas or cabin facilities.

Material Types

The State must purchase the fence materials.  The following materials will be provided for the fence installation:

- Fence panels: Hot-dipped, galvanized 50” x 16’; combination panels, 4 gauge, 13 or 15 strand. Certified to specification ASTM A116-87.

- T-133 galvanized steel posts: T-133 posts, 8-10 feet in length. Certified ASTM RR-F-221/3A. Galvanizing per ASTM 123, with an anchor plate.

- Smooth Wire for fastening: Minimum 11-gauge. 4 per T-post per panel.

- Anchors: 24-inch length with anchor plate, ¼” hole 6 inches from the top.

- Apron: 832-6-12.5, 32” high tensile steel woven hinge lock hog wire fabric, Bezinal coated.

- Hog rings: 9 gauge, Bezel-coated.

- Pedestrian gates: Prefabricated, post slip over t-posts.

Fence materials will remain the property of the State. The Contractor must be liable for the safe storage of the fence material and the appropriate use of materials in constructing the fence. Stolen or misused State-owned materials must be replaced at the Contractor’s expense. Following completion of the fence installation project, excess materials above and beyond the reasonable repair of parts of the fence must be returned to the originating landing zone by the Contractor. The State will pick up any excess State-owned fence materials not required for the project from the originating landing zone. The Contractor owns any material purchased by the Contractor.

Fence Material Staging

Materials will be staged at the DOFAW Waimano baseyard. It will be the Contractor’s responsibility to pick up fence materials at the baseyard as needed. The Contractor will be responsible for transporting the materials from the Waimano baseyard to the appropriate landing zone for helicopter transport to the project site. Hog rings, smooth wire, etc., will be provided to the Contractor upon request. It will be the Contractor’s responsibility to transport hog rings and smooth wire to the work site. Materials must be stored in such a way that they don’t lead to biological contamination by invasive species at the staging areas. All materials must be delivered to the fence location in a clean and orderly manner.

## Fence Installation – minimum specifications

1. General

Fences are intended to exclude all age classes of feral pigs. The following specifications are necessary to ensure that the fence functions as planned after installation and prevents feral pigs from entering the fenced area. Caution will be taken to avoid damaging the galvanization on the fence materials, thereby limiting future rust damage. All fences should be built so that the walking path lies on the outside of the unit. The fenceline should follow the straightest possible line while also accounting for the available resources and terrain. All fences will be securely attached, and all sharp ends bent into the unit to avoid presenting a hazard to people walking along the fence. The fence panels will be 50 inches high by 16 feet long and attached to the outside of the t-posts using fence clips or ties using 9-gauge smooth wire. T-posts will be 8 feet in length, spaced no more than 8 feet apart, and pounded to a minimum depth of 30% of the t-post length, and not more than 6” of t-post should extend above the fence. Wire mesh skirting will be used in areas of uneven or rocky ground or where there is potential for animals to burrow under the panel, attached to the panel by hog rings, and secured to the ground with 24” anchors/ or stakes. The bottom of the hog panel must be flush with the ground. When the ground is uneven, it must first be graded to accommodate the fence panel. If grading is not possible, fence panels can be cut to fit the terrain's shape, but panels must not be cut so much as to heavily impact the tight graduated spacing on the bottom portion of the panels. This is essential for excluding piglets. All fence material must be visibly inspected for any pests before being delivered to the jobsite. Care should be taken not to have fence panels damaged and/or bent out of shape when transporting. Contractors will build the fence around Landing Zone’s along the fenceline where the fence should extend to towards the outside of the unit.

2. Fence Panels

Fence panels will be hot-dipped galvanized 50-inch by 16-foot combination panels, with graduated spacing and up to 16 horizontal bars. Each panel will be attached to three equally spaced pounded t-posts using ties or clips of 9-gauge smooth wire. There can be an exception to equally spacing t-posts along the panel when installing corners or bends. The horizontal lines of the panels should be placed on the side away from the t-post so that the vertical lines and the t-posts are touching. At each t-post the panel must be attached at a minimum of 4 places; one along the top horizontal panel wire, one within the lower 8” of the panel, preferably along the bottom or second from the bottom horizontal, and two places evenly spaced in between. Hog panels must be flush along the ground. When the ground is uneven, it must first be graded to accommodate the fence panel. In the event that grading is not enough, fence panels can be cut to accommodate the shape of the terrain. Any fence panels cut from the bottom should not remove more than 4” of panel height. Successive panels must be attached using hog rings. When attaching two successive panels, a minimum overlap of two columns of squares must occur to ensure that flex in the fence is minimized. Adjoining panels must also align and be hog-ringed along the vertical (not the horizontal) axis. Securing adjoining panels on the horizontal axis will cause the adjoining panels to slide apart when pressure is applied at that spot in the fence; this sliding apart of adjoining panels is unacceptable. Securing adjoining panels along overlapping vertical axes (schematics) is the only way to avoid slippage between adjacent panels and is the only acceptable method for connecting panels. A minimum of 8 hog rings must be used to connect adjoining panels; 1 must be used at each of the 4 corners where the two panels overlap, and the other 4 must be used at additional areas as needed. Panels may be bent to accommodate slight changes in angle of the fence line. However, when sharp angles are encountered (60 degrees or more) panels should be cut and opposing verticals of the two panels should be interlaced and bent back on themselves. Any panels cut to bend the fence should have their horizontal lines cut near to the vertical line and have a t-post put at that point, following the angle of the vertical line. The cut horizontals should be bent away from the walking path (into the unit) and hog ringed where possible. There can be exceptions to this if the situation calls for it.

3. T-Posts

Posts will be spaced no more than 8 feet apart and closer when terrain dictates. Each t-post should be pounded in vertically to the slope it is on, following the angle of the vertical line it is attaching to. T-posts should also be straight and not lean left or right, into our out of the unit. Each panel connection, cut and bend panel, and corner will have a post. Posts must be driven into the ground as to withstand 75 pounds vertical pull and any horizontal force that would cause the posts to be uprooted prior to being bent. The t-posts must be driven by the use of a tubular post driver or driving cap in a manner that will prevent damage to the t-post; a Post-mate type driver that attaches around the t-post may also be used. Steel posts must be driven to a minimum depth of 30% of the tpost length and not extend greater than 6” above fence panel. Standing trees or snags may not be used as fence posts.

4. Clips/Ties

Ties must be twisted to wire and fence panels only tight enough to be secure and should cross both the vertical and horizontal strands of the panel when possible. Both ends of the fence ties must be properly tightened so that ties are not loose and there is no play between the ties and the t-post. Over tightening to the extent of damaging the smooth wire or causing the ties to break will not be allowed. Twists should be no more than three twists and be on the inside of the unit, opposite the side of the walking path. Ties should synch the panel to the t-post in the best way possible. Fence panels must be attached with ties to the t-posts at the top and the bottom of the panel with two clips evenly spaced in between the top and the bottom. Ties must be Bezinal coated. The ends of the ties should be cut to shorten in length and bent down. Clips may be used instead of ties using 9-guage smooth wire by wrapping around the panel on both sides of the tpost. Clips should have at least two and no more than three wraps. All ends of the clips should point away from the walking path (into the unit) and be cut to shorten in length.

5. Corners/Starts/Ends/Connections

Soft Corners where the fence bends less than 180 degrees should have a t-post placed on the appropriate side of the fenceline to push into the corner. If there is a change in the angle of the fence line around 120 degrees, 3 posts must be used to create a curved corner. One post must be driven at the vertex of the angle, and two posts must be driven 4 feet from either side of the vertex post. Rarely should the fence call for hard corners of 90 degrees or less but if it does, the corners should be built by joining two ends of a panel, cutting away the vertical strands for two squares of both ends, and wrapping the horizontal strands around the t-post, then twisting in coils along the same horizontal strand (splicing). Vertical pieces should be removed if possible. Where space does not allow for a coiled wrap, the horizontal strand should be hog ringed to itself after wrapping around the t-post. Care should be taken as to not break the horizontal lines away from the vertical lines when doing this by having the panel face the appropriate direction. Starts, Ends, and Connections to other fenceline should follow this same principle for 90-degree hard corners.

6. Snakes/Bellies in the Fence

The entirety of the fence should follow the straightest line possible. When looking down the fenceline, the panel top should not snake along, in and out of the unit, decreasing it total length. Bellies where the fence bulges out should always be avoided. Bellies can be worked on by either Zoro’ing the fence (using fencing pliers to bend a Z in the horizontal strands) or by placing a deadman in line with the fence and attaching the panel to it. Any inconsistencies in the fence should be taken care of to the best of the Contractor’s ability.

7. Apron Skirting

Apron must be 32-40” inch high tensile steel woven Bezinal coated hog wire fabric. The apron must overlap along the bottom of the fence panel by 2 rows of squares and attached so that the overlapping squares are positioned vertically over the panel and the remaining hog wire is stretched horizontally over the ground on the outside of the fence. The skirt should be installed with the small squares on top, along the vertical portion, and the larger squares stretching out horizontally along the ground. Some of the small squares should fill the gap under the fence. There should be no more than a 3.5” gap between the bottom of the fence and the ground after the skirt is installed. The skirt should also be installed with the natural curve from being rolled up facing the ground. The skirt mesh must be secured to the ground using the 24” anchors. A tie wire must be attached to the anchor through the hole provideon the anchor and then tied to the skirt mesh. Anchors must be spaced no more than 15 feet apart. All anchors should be pounded 100% into the ground. Skirt must be attached to the panel fence using hog rings. One hog ring must be used per square of mesh and must be attached to the panel in an alternating pattern between the bottom of the wire and the bottom of the fence.

The bottom apron will be on the ground surface, or no more than 2 inches above the ground surface. Ground surface is the actual soil surface and not the vegetation mat. The vegetation mat and soil must be removed manually along the fence line as required, to allow proper installation of the fence.

Where obstacles such as rocks or large roots appear, either these items must be removed or the skirt must be installed to fit tightly around these surface irregularities. The Oʻahu NARS Manager or his representative will determine where wire skirting/aprons must be installed. Skirting is anticipated to be required along sections of fence, where the soil is loose, where the fence line cuts across potential wash out areas and where the fence is built perpendicular to steep grades in excess of 20 degrees.

8. Hogrings

Hogrings must be used to secure adjoining panels as well as the skirt to the bottom of the panel fence as described in the skirting section above. When joining two panels, eight hogrings should be evenly placed for the connection, four on each side including at the topmost and bottommost squares that the terrain allows for. Their vertical placement should match on either side when possible. Hog rings should be fully crimped with full overlap and no gaps on the closure. Hogrings should be placed in a way that allows for the best placement of the fence . All cut horizontals from bends in the fence should all be hog ringed to the panel to keep from sticking out if and when possible.

9. Adaptations to Terrain

All t-posts must be pounded perpendicular to the slope to ensure that fence height is not compromised. When panels are placed along uneven terrain, all efforts must be made to first create even terrain by grading the ground to fit the panel. If this is not possible or if large immovable objects cannot be avoided along the path of the fence, such as large boulders, then the fence panel may be cut to fit the shape of the terrain.

Maps

Pre-Installation Conference

The Contractor must meet with staff from DOFAW soon after the award, if any. Topics to be included at the meeting will be:

- Designation of responsible officials

- Correspondence procedures

- Labor standard provisions

- Changes in specifications

- Payments to the Contractor

- Safety program

- Communication

- Installation techniques

- Helicopter transport

- Proposed installation schedule

- Camping guidelines and restrictions

- Alien plants and animal precautions

- Miscellaneous

Contract Supervision and Administration

Christopher Miller, Oʻahu DOFAW NEPM Specialist, or his delegate, will handle contract administration for this project at the local level and all on-the-ground coordination between the Contractor and DOFAW. Mr. Miller can be reached by mobile telephone at 808/286-3868, fax at 808/973-9781, or email at christopher.j.miller@hawaii.gov. The State may change the Contract Administrator or delegate at any time.

Written Inquiries

Inquiries regarding this solicitation are due 14 DAYS BEFORE BID OPENING. Inquiries must be made in writing, via e-mail to: christopher.j.miller@hawaii.gov. Written inquiries received after this date may be responded to at the discretion of the State.

Timing

Performance of services requested under this contract must be completed within twelve (18) months of issuance of the Notice to Proceed. The contract may be extended by mutual written agreement between the State and the Contractor.  Three one-year extensions may be possible.

TERMS AND CONDITIONS

Authority of the State: The State must decide all questions that may arise as to the work performed hereunder, as to the manner of such performance, as to the interpretation of any law, rule, or regulation, policies and procedures, as to compensation, and as to any other matter that may arise under the Contract. The decision of the State in such matters must be final as long as it is not in violation of law and not arbitrary, capricious, or characterized by abuse of discretion.

Bidder Qualifications:

Bid Security (EXHIBIT A, Bid Bond): Bidder must provide Bid Security in acceptable form pursuant to HRS 103D-323 and HAR 3-122-222. Bid Security must be submitted before the offer due date and time. Bidder must upload a copy when submitting bid on HIePRO. There is no exception.

Offer Form pages: Bidder must provide in the proposal evidence that their company and/or employees of their company previously constructed at least two (2) fence installation projects in remote areas (requiring helicopter transport of materials and/or crews) and rough terrain in the State of Hawaiʻi of at least 2,000 LF each.

Bidder must submit its offer using the exact legal name of the business as registered with the Department of Commerce and Consumer Affairs, if applicable, and indicate the exact legal name in the appropriate space on the Offer Form.

The authorized signature on the first page of the Offer Form must be an original signature in ink, which must be required before an award, if any, can be made. The signed Offer Form must indicate bidder’s intent to be bound. Bidder must upload a copy when submitting bid on HIePRO. Retain the original to submit if selected for the award.

Failure to comply with all required elements of the Offer Submission may result in disqualification.

Method of Award: At the close of this solicitation, the Contract Administrator will review the bids. The award will be made to the lowest responsive bid. The bidder must provide a bid for all line items in the solicitation to qualify for an award. The lowest bid will be determined by weighing the item prices using the following formula:

| Item No. | Names | Description | Starting and Ending Points | Multiplied by Est. Distance | Bid Price per linear ft. | Total Costs |
| --- | --- | --- | --- | --- | --- | --- |
| Line Item # 1 | Moanalua North - Fencing | Fence Construction | Halawa S. Summit to Middle Ridge | 4800 Ft. |  |  |
| Line Item # 2 | Moanalua North - Skirting | Skirting | Halawa S. Summit to Middle Ridge | 480 Ft. |  |  |
| Line Item # 3 | Moanalua South - Fencing | Fence Construction | Middle Ridge to Bowman Trail Summit | 11,400 Ft. |  |  |
| Line Item # 4 | Moanalua South - Skirting | Skirting | Middle Ridge to Bowman Trail Summit | 1,140 Ft |  |  |

All lengths are estimates. The State reserves the right to modify the alignments and adjust the lengths required as needed.

The bid with the lowest “Sum of the Product” for each section will be the lowest bid.

Contract: The successful bidder will enter into a contract with the State for the line item prices identified by this solicitation. The term of the contract will be for 18 months from the date of the Notice to Proceed.

Notice to Proceed: Upon execution of the contract, the Contract Administrator will issue a written Notice to Proceed. However, no work must commence. This will be a notification that the contract has been successfully executed.

Fence Projects: After Notice to Proceed has been issued DOFAW will work with the Contractor to install the fence with a State of Hawaiʻi Purchase Order (PO) for sections. For every PO, the Contractor will be required to submit both (two (2) bonds: a performance bond and a labor and material payment bond for 100% of the PO price. The State will draft the PO for the desired quantities of each line item and forward to the Contractor. The Contractor will return the draft with the required performance bond and labor and material payment bonding, and DOFAW will submit for processing. After the PO has been approved, work may begin. For the date of issue, the contractor will have no more than 6 months to begin work. Once work commences, the contractor must complete at least 1 mile (5280 ft) of fence every 6 months.  The State has the discretion to grant extensions if the bidder submits a written request at least 30 days prior to the end of the four (4) month period.

Payment: Payment will be made with a State of Hawaiʻi Purchase Order (PO). Partial payments may be invoiced every 30 days or at 2500ft completion intervals, at the completion of a line item, or at the completion of a project. The completed fence will be measured on-site by DOFAW staff and inspected for compliance with the specifications before payment is made. Payment may be withheld until the fence meets all specifications.

General Conditions: It is understood that this IFB includes Forms AG-008 General Conditions and DLNR Interim General Conditions dated October 1994, as amended.

The Department of Land and Natural Resources Interim General Conditions dated October 1994, as amended, must be made a part of these contract specifications, and are referred to hereafter as the DLNR Interim General Conditions.

In the event of a conflict between conditions, Special Conditions must take precedence, followed by the General Conditions, and the DLNR Interim General Conditions. Work on fence must commence no later than 3 months after the contract has been awarded. All awarded sections must be completed and inspected before the contract ends.

Subcontractors: Bidder must provide the names and contact information of any subcontractors to be used on the project. Failure to provide this information must be grounds for bid rejection.

Insurance: Bidder must provide proof of insurance, including the insurance agent (company name), contact person and phone number, the insurance underwriter, and the policy number. Failure to provide such information must be grounds for bid rejection.

LIABILITY INSURANCE

The Contractor must maintain in full force and effect during the life of this contract, liability and property damage insurance to protect the Contractor and his subcontractors, if any, from claims for damages for personal injury, accidental death and property damage which may arise from operations under this contract, whether such operations be by himself or by a subcontractor or anyone directly or indirectly employed by either of them. If any subcontractor is involved in the performance of the contract, the insurance policy or policies must name the subcontractor as additional insured.

As an alternative to the Contractor providing insurance to cover operations performed by a subcontractor and naming the subcontractor as additional insured, the Contractor may require the subcontractor(s) to provide its own insurance which meets the requirements herein. It is understood that a subcontractor's insurance policy or policies are in addition to the Contractor's own policy or policies.

The following minimum insurance coverage(s) and limit(s) must be provided by the Contractor,

Including its subcontractor(s) where appropriate.

Coverage					Limits

Commercial General Liability			$2,000,000 combined single

(Occurrence form)				limit per occurrence for bodily

injury and property damage

Basic Motor Vehicle Insurance			BI: $1,000,000 per person

and Liability Policies			 	$1,000,000 per accident

PD: $1,000,000 per accident

Each insurance policy required by this contract, including a subcontractor's policy, must contain the following clauses:

1.	"This insurance must not be canceled, limited in scope of coverage or non-renewed until after 30 days written notice has been given to the State of Hawaiʻi, Department of Land and Natural Resources, Division of Forestry and Wildlife, 1151 Punchbowl Street, Room 325, Honolulu, Hawaiʻi 96813."

2.	"The State of Hawaiʻi is added as an additional insured as respects to operations performed for the State of Hawaiʻi."

3.	"It is agreed that any insurance maintained by the State of Hawaiʻi will apply in excess of, and not contribute with, insurance provided by this policy."

The minimum insurance required must be in full compliance with the Hawaiʻi Insurance Code throughout the entire term of the contract, including supplemental agreements.

Upon Contractor's execution of the contract, the Contractor agrees to deposit with the State of Hawaiʻi certificate(s) of insurance necessary to satisfy the State that the insurance provisions of this contract have been complied with and to keep such insurance in effect and the certificate(s) therefore on deposit with the State during the entire term of this contract, including those of its subcontractor(s), where appropriate. Upon request by the State, the Contractor must be responsible for furnishing a copy of the policy or policies.

Failure of the Contractor to provide and keep in force such insurance must be regarded as material default under this contract, entitling the State to exercise any or all of the remedies provided in this contract for a default of the Contractor.

The procuring of such required insurance must not be construed to limit the Contractor's liability hereunder or to fulfill the indemnification provisions and requirements of this contract. Notwithstanding said policy or policies of insurance, the Contractor must be obliged for the full and total amount of any damage, injury, or loss caused by negligence or neglect connected with this contract.

Irregular Bids: No irregular bids or propositions for doing the work will be considered by the Board.

Withdrawal of Bid: No bidder may withdraw his bid between the time of the opening thereof and the award of contract.

Successful Bidder to file Performance and Payment Bonds: The successful bidder will be required to file performance bonds and labor and material payment bonds each for the total amount of each project price requisitioned by a purchase order per the “fence projects” section.

Change Orders: No work of any kind in connection with the work covered by the plans and specifications must be considered as change order work, or entitle the Contractor to extra compensation, except when the work has been ordered in writing by the Contract Administrator and in accordance with sub-section 4.2 of the General Conditions.

The Contractor must clearly identify and inform the Contract Administrator in writing of any deviations from the contract documents at the time of submission and must obtain the Contract Administrator’s written approval to the specified deviation prior to proceeding with any work.

No work must be done on Saturdays, Sundays, legal State holidays, and/or in excess of eight (8) hours each day without the written consent of the Contract Administrator. Should permission be granted to work at such times, the Contractor must pay for all inspection administrative costs thereof. No work must be done at night unless authorized by the Contract Administrator. This project is located in a remote region that may require work on Saturdays, Sundays, legal State holidays, and/or in excess of eight (8) hours each day, and/or at night. Work during these times will be permitted subject to approval by the Contract Administrator.

Property Damage: It must be the responsibility of the Contractor to respect State property and to prevent damage to existing improvements. The Contractor will be responsible for damages resulting from construction operations. Immediately upon discovery, the Contractor must repair such damage to the satisfaction of the Contract Administrator.

All trees and shrubbery outside the excavation, embankment or construction limits must be fully protected from injury.

Bidder’s Responsibility to Provide Proper Superintendence: The successful low bidder must designate in writing to the Contract Administrator the name of its authorized superintendent (Superintendent), who will be present at the job site whenever any work is in progress. The Superintendent must be responsible for all work, receiving and implementing instructions from the Contract Administrator in a timely manner. The cost for superintendence must be considered incidental to the project.

If the Superintendent is not present at the site of work, the Contract Administrator must have the right to suspend the work as described under sub-section 5.5 c. and 7.20 - Suspension of Work of the General Conditions.

Hiring of Hawaiʻi Residents: The Contractor must comply with Act 68, SLH 2010, in the performance of; and for the duration of this contract. The Contractor must ensure that Hawaiʻi residents compose not less than eighty percent of the workforce employed to perform the contract work on the project. The eighty percent requirement must be determined by dividing the total number of hours worked on the contract by Hawaiʻi residents, by the total number of hours worked on the contract by all employees of the Contractor in the performance of the contract. The hours worked by any Subcontractor of the Contractor must count towards the calculation for this section. The hours worked by employees with shortage trades, as determined by the Department of Labor and Industrial Relations (DLIR), must not be included in the calculation for this section.

The requirements must apply to any subcontract of $50,000 or more in connection with the Contractor, that is, such Subcontractors must also ensure that Hawaiʻi residents compose not less than eighty percent of the Subcontractor’s workforce used to perform the subcontract.

Public Convenience and Safety:	 The Contractor must conduct construction operations with due regard to the convenience and safety of the public at all times. No materials or equipment must be stored where it will interfere with the safe passage of public traffic. The Contract Administrator must have the right to suspend the performance of the work in accordance with sub-section 7.20 - Suspension of Work of the General Conditions.

Worker Safety: The Contractor must provide, install and maintain in satisfactory condition all necessary protective facilities and must take all necessary precautions for the protection and safety of its workers in accordance with the Occupational Safety and Health Standards for the State of Hawaiʻi. The Contract Administrator must have the right to suspend the performance of the work in accordance with sub-section 7.20 - Suspension of Work of the General Conditions. Contractor must submit a Safety Standard Operating Procedures (Safety SOP) which will outline safety protocol they’re employees will follow for safe work conditions. Besides fence construction the Safety SOP must cover both helicopter operations and fall prevention. This Safety SOP must be submitted with the bid offer for DOFAW to review.

Other Health Measures: Forms of work site exposure or conditions which may be detrimental to the health or welfare of workers or of the general public must be eliminated or reduced to safe levels as required by the DOH codes, standards, and regulations. Suitable first aid kits and a person qualified to render first aid, as specified in the DOH regulations, must be provided at all times when work is scheduled. The Contractor must submit an emergency response plan for their field operations with their bid offer. This plan will include a description of personnel training, first aid equipment and emergency field communications and extraction procedures.

Hawaiʻi Business or Compliant Non-Hawaiʻi Business Requirement: Bidders (Contractors) must be incorporated or organized under the laws of the State or be registered to do business in the State as a separate branch or division that is capable of fully performing under the contract, as stipulated in §3-122-112 HAR.

Compliance with §3-122-112 HAR: As a condition for award of the contract and as proof of compliance with the requirements of 103D-310(c) HRS, the selected bidder must furnish the required documents to the Department. If the valid required certificates are not submitted on a timely basis for award of a contract, a bidder otherwise responsive and responsible may not receive the award. Bidder is responsible to apply for and submit the following documents to the Department.

A. 	TAX CLEARANCE REQUIREMENTS (HRS Chapter 237): Bidder must obtain a tax clearance certificate from the Hawaiʻi State Department of Taxation (DOTAX) and the Internal Revenue Service (IRS). The certificate is valid for six months from the most recently approved stamp date on the certificate; the certificate must be valid on the date received by the Department.

B.	Department of Labor (DLIR) “Certificate of Compliance”. (HRS Chapter 383 - Unemployment Insurance, Chapter 386 - Workers’ Compensation, Chapter 392 - Temporary Disability Insurance, and 393 – Prepaid Health Care): Bidder must obtain a certificate of compliance from the Hawaiʻi State Department of Labor and Industrial relations (DLIR). The certificate is valid for six months from the date of issue; certificates must be valid on the date received by the Department.

C.	Department of Commerce and Consumer Affairs (DCCA), Business Registration Division (BREG) “Certificate of Good Standing”. Bidder must obtain a certificate of good standing issued by the Department of Commerce and Consumer Affairs (DCCA), Business Registration Division (BREG). The certificate of good standing is valid for six months from the date of issue; certificates must be valid on the date received by the Department.

Preferably, instead of separately applying for these certificates at the various state agencies, bidder may choose to use the Hawaiʻi Compliance Express (HCE), which allows businesses to register online through a simple wizard interface at http://vendors.eHawaiʻi.gov to acquire a “Certificate of Vendor Compliance” indicating the bidder’s status is compliant with the requirements of §103D-310(c), HRS, and must be accepted for contracting and final payment purposes. Bidders that elect to use the new HCE services will be required to pay an annual fee to the Hawaiʻi Information Consortium, LLC (HIC).

Campaign Contributions: Contractors are hereby notified of the applicability of Section 11-355, HRS, which states that campaign contributions are prohibited from specified State or county government contractors during the term of the contract if the Contractors are paid with funds appropriated by a legislative body.

Protest: A protest must be submitted in writing within five (5) working days after the aggrieved person knows, or should have known, of the facts giving rise thereto; provided that a protest based upon the content of the solicitation must be submitted in writing prior to the date set for receipt of offers. Further provided that a protest of an award or proposed award must be submitted within five (5) working days after the posting of award of the contract.

Any protest pursuant to §103D-701, HRS, and Section 3-126-3, HAR, must be submitted in writing to the Chair of the Department of Land and Natural Resources, 1151 Punchbowl Street, Honolulu, Hawaiʻi 96813 or P. O. Box 621, Honolulu, Hawaiʻi 96810-0119.

Payroll:

****Davis Bacon Wages and Chapter 104, HRS, Wages and Hours of Employees on Public Works:

Bidder is advised that Chapter 104, HRS must apply to this solicitation. The Bidder may access this Chapter on the State's website: www.eHawaiʻigov.org/government/html/index.html.

The applicable category for this job is the “chain link fence erector” classification.

This job is also subject to Davis Bacon wage rates. Contracts subject to the Davis-Bacon Act are generally required to pay at least the applicable minimum wage rate required under Executive Order 14026 or Executive Order 13658. The minimum wage rate is posted: https://sam.gov/wage-determination

**Awarded contractor will provide weekly certified payroll to the Contractor Administrator. **

Additional Reminders:

All Offers must be submitted through HIEPRO website.

HIePRO electronic time stamps will be observed.

DLNR will not be responsible for resolving any HIePRO website technical issues.

Deadline for documentation submission or status requirements:

At time of Closing of Solicitation:

- Offer Form

- Surety (BID) Bond as applicable per solicitation requirements

- Details or Evidence of previous experience, as applicable per solicitation requirements

- Subcontractor information, as applicable per solicitation requirements

Within 7 calendar days of Closing of Solicitation:

- Evidence of HCE compliance

At time of Award and Contract/PO processing:

- Evidence of HCE compliance

- Performance bond and payment bond, each in Award Amount or PO Amount as applicable

- Certificate of Insurance

This is not the definitive or comprehensive list; other documents may be required at the discretion of the Contract Administrator.

OFFER FORM

Installing Ungulate-Proof Fence on Oʻahu

Oʻahu District Manager

Department of Land and Natural Resources

Division of Forestry & Wildlife

State of Hawaiʻi

Dear Sir:

The undersigned has carefully read and understands the terms and conditions specified in the Specifications and Special Provisions attached hereto SPO GENERAL PROVISIONS and the AG General Conditions, Form AG-008 as revised attached separately; and hereby submits the following offer to perform the work specified herein, all in accordance with the true intent and meaning thereof.  The undersigned further understands and agrees that by submitting this offer, 1) he/she is declaring his/her offer is not in violation of Chapter 84, Hawaiʻi Revised Statutes, concerning prohibited State contracts, and 2) he/she is certifying that the price(s) submitted was (were) independently arrived at without collusion.

Offeror is:

c   Sole Proprietor     c   Partnership     c   *Corporation      c   Joint Venture

c   Other

*State of incorporation:

Hawaiʻi General Excise Tax License I.D. No.

Payment address (other than street address below):

City, State, Zip Code:

Business address (street address):

City, State, Zip Code:

Respectfully submitted:

Date: 			(x)

Authorized (Original) Signature

Telephone No.:

Fax No.: 			Name and Title (Please Type or Print)

E-mail Address:	**

Exact Legal Name of Company (Offeror)

**If Offeror is a “dba” or a “division” of a corporation, furnish the exact legal name of the corporation under which the awarded contract will be executed:

| Item No. | Names |  | Description |  | Starting and Ending Points |  | Multiplied by Est. Distance |  | Bid Price per linear ft. |  | Total Costs |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Line Item # 1 | Moanalua North - Fencing |  | Fence Construction |  | Halawa S. Summit to Middle Ridge |  | 4800 Ft. |  |  |  |  |
| Line Item # 2 | Moanalua North - Skirting |  | Skirting |  | Halawa S. Summit to Middle Ridge |  | 480 Ft. |  |  |  |  |
| Line Item # 3 | Moanalua South - Fencing |  | Fence Construction |  | Middle Ridge to Bowman Trail Summit |  | 11,400 Ft. |  |  |  |  |
| Line Item # 4 | Moanalua South - Skirting |  | Skirting |  | Middle Ridge to Bowman Trail Summit |  | 1,140 Ft |  |  |  |  |

Offeror:

Name of Company

OFFEROR MUST FURNISH THE FOLLOWING INFORMATION:

Company Name:

Company Address:

Telephone Number:						Fax Number:

E-Mail Address:

Contact Person:

Experience Requirement:

      - Fence Project Name: ___________________________

Date of completion:______________________

LF of fence installed:_____________________

Contact Name:__________________________

Contact Phone:__________________________

      - Fence Project Name: ___________________________

Date of completion:______________________

LF of fence installed:_____________________

Contact Name:__________________________

Contact Phone:__________________________

Commercial General Liability Insurance:

Insurance Agent (Company Name):  _______________________________________________

Contact Person: 						Contact No.: 		___________

Insurance Underwriter:  _________________________________________________________

Policy No.:  ______________________________

Subcontractors: If Offeror is using subcontractors for this project, Offeror must provide the following information for each subcontractor:

1) 	_____________________________________________________________________

Name 	Address

_____________________________________________________________________

Contact Name 					Contact Phone Number

2) 	_____________________________________________________________________

Name 	Address

_____________________________________________________________________

Contact Name 					Contact Phone Number

3) 	_____________________________________________________________________

Name 	Address

_____________________________________________________________________

Contact Name 					Contact Phone Number

Offeror____________________________

Name of Company

###### WAGE CERTICATE

FOR SERVICE CONTRACTS

(See Special Provisions)

Subject:	IFB No: # DOFAW–OAHU–FENCE–25

Title of IFB: 	Installing Ungulate-Proof Fence on Oʻahu

Pursuant to Section 103-55, Hawaiʻi Revised Statutes (HRS), I hereby certify that if awarded the contract in excess of $25,000.00, the services to be performed will be performed under the following conditions:

- All applicable laws of the federal and state governments relating to workers’ compensation, unemployment compensation, payment of wages, and safety will be fully complied with; and

- The services to be rendered must be performed by employees paid at wages or salaries not less than the wages paid to public officers and employees for similar work, with the exception of professional, managerial, supervisory, and clerical personnel who are not covered by Section 103-55, HRS.

I understand that failure to comply with the above conditions during the period of the contract must result in cancellation of the contract, unless such noncompliance is corrected within a reasonable period as determined by the procurement officer. Payment in the final settlement of the contract or the release of bonds, if applicable, or both must not be made unless the procurement officer has determined that the noncompliance has been corrected; and

I further understand that all payments required by Federal and State laws to be made by employers for the benefit of their employees are to be paid in addition to the base wage required by section 103-55, HRS

Offerer____________________

Signature__________________

Title______________________

Date______________________

CERTIFICATION OF COMPLIANCE FOR FINAL PAYMENT

(Reference §3-122-112, HAR)

# Reference: _______________________________    	_____________________________

## (Contract Number)       			(IFB/RFP Number)

affirms it is in

(Company Name)

compliance with all laws, as applicable, governing doing business in the State of Hawaiʻi to include the following:

1. Chapter 383, HRS, Hawaiʻi Employment Security Law – Unemployment

Insurance;

2. Chapter 386, HRS, Worker’s Compensation Law;

3. Chapter 392, HRS, Temporary Disability Insurance;

4. Chapter 393, HRS, Prepaid Health Care Act; and

maintains a “Certificate of Good Standing” from the Department of Commerce and Consumer

Affairs, Business Registration Division.

Moreover,

(Company Name)

acknowledges that making a false statement must cause its suspension and may cause its debarment from future awards of contracts.

Signature:

Print Name:

Title:

Date:

OFFEROR MUST PROVIDE THE FOLLOWING INFORMATION:

TAX EQUALIZATION CERTIFICATE

SUBJ:	Offer No: # DOFAW –OAHU–FENCE –25

Description:	Installing Ungulate-Proof Fence on Oʻahu

Out-of-State Offerors not possessing a Hawaiʻi General Excise Tax (GET) license must answer all questions:

Yes	No

(check only one)

1.	Does your business have an office, inventory,

property, employees, or other representation in

the State of Hawaiʻi (hereinafter SOH)?

2.	Does the contract to be awarded require your

business to have an office, inventory, property,

employees, or other representation in the SOH?

3.	Does your business provide services in conjunction

with the sales of property, such as training,

installation, or repairs in the SOH?

4.	Will your business provide any services in the

SOH under the contract to be awarded?					     	     *

*If the entire services are to be subcontracted, subject to the State's approval, provide the names of the subcontractor(s):

If you answered "Yes" to any question, then you have sufficient presence in the State and are advised that the gross receipts derived from this solicitation are subject to the GET imposed by

Chapter 237, HRS, at the current 4% or 4.5%* rate, and where applicable to tangible property imported into the SOH for resale, subject to the current 1/2% use tax imposed by Chapter 238, HRS.

If you answered "No" to all questions, then the tax equalization provision described in Section 103D-1008, HRS, applies to you.

Offeror

Signature

Title

Date

EXHIBIT A

SURETY [BID] [PROPOSAL] BOND

(11/17/98)

Bond No. __________

KNOW TO ALL BY THESE PRESENTS:

That we, ________________________________________________________________,

(Full Name or Legal Title of Offeror)

as Offeror, hereinafter called Principal, and __________________________________________,

(Name of Bonding Company)

as Surety, hereinafter called Surety, a corporation authorized to transact business as a Surety

in the State of Hawaiʻi, are held and firmly bound unto __________________________________,

(State/County Entity)

as Owner, hereinafter called Owner, in the penal sum of _________________________________

_______________________________________________________________________

(Required Amount of Bid Security)

Dollars ($______________), lawful money of the United States of America, for the payment of which sum well and truly to be made, the said Principal and the said Surety bind ourselves, our heirs, executors, administrators, successors and assigns, jointly and severally, firmly by these presents.

WHEREAS:

The Principal has submitted an offer for

.

(Project by Number and Brief Description)

NOW, THEREFORE:

The condition of this obligation is such that if the Owner must reject said offer, or in the alternate, accept the offer of the Principal and the Principal must enter into a Contract with the Owner in accordance with the terms of such offer, and give such bond or bonds as may be specified in the solicitation or Contract Documents with good and sufficient surety for the faithful performance of such Contract and for the prompt payment of labor and material furnished in the prosecution thereof as specified in the solicitation then this obligation must be null and void, otherwise to remain in full force and effect.

Signed this _______ day of _______________, _______.

(Seal)	____________________________________

Name of Principal (Offeror)

____________________________________

Signature

____________________________________

Title

(Seal)	____________________________________

Name of Surety

____________________________________

Signature

____________________________________

Title